This Vision Card outlines the desired business outcome, context, problem and vision for your new project idea. The following questions will guide technical teams in providing ball-park T Shirt sizing for the proposal. If unsure, provide your best first draft — your Business Engagement Mobilisation Partner will help you refine this after submission.

# Desired SMART Business Outcome

Business outcomes should be measurable changes in a business metric, within a set timescale, for a clear stakeholder, and aligned to one or more strategic goals for your business-unit e.g.

- Reduce sales cycle duration for B2B customers by 20% within 12 months, enabling faster revenue realisation and improved customer experience

- Increase ‘fix broadband fault in one contact’ rates from 55% to 85% by Q4 2027, reducing operational cost-to-serve and increasing customer satisfaction in our network

| Proposed Title | AD Evergreen 2026 |
| --- | --- |
| Primary (SMART) Outcome statement | To maintain a compliant and secure Active Directory environment with supporting processes in line with the VMO2 Access & Identity Management Security policies and Standards |
| Reduce cost / eliminate vendor dependency |  |
| What type of state change/improvement must the project deliver? | Must ensure that the VMO2 Active Directory estate is running on a fully supported Functional and windows server level. Ensure that accounts are managed and reported upon in line with VMO2 Access & Identity Management security policies and standards. |
| In which business metric? | - Reduction in the VMO2 Active Directory vulnerability rating - Reduction in End-of-life assets for the AD estate - Increase in the % of accounts which are set up in a compliant manner and have an assigned owner |
| For which specific stakeholder or business user? (Primary outcome beneficiary) | - Tech & Platforms: DWP Identity & Directory Services team |
| By how much? (Quantified amount or percentage is required) | - Reduce Active Directory end of life assets by 90% |
| What is the current value for this business metric? | - AD End of life assets: TBC - AD Tru Risk vulnerability score: TBC |
| Within what timeframe? | By end of Q4 2026 |
| What strategic outcome does this support? | - Ensuring that platforms are secure, patched and compliant - Ensuring that VMO2 meets its compliance and control reqs |

# Stakeholders

| Proposer | Vicky Rao |
| --- | --- |
| Sponsor | Phil Wilshaw |
| Person accountable for the business outcome | Vicky Rao – Platform Owner – Identity & Directory Services |
| Finance Business Partner(s) | TBC |
| Role | Vicky Rao – Platform Owner – Identity & Directory Services |

# Tracking information

| What reference or ID does your business unit use to track this proposal? | PJ024977 |
| --- | --- |
| What is the unique budget reference for the budget that is likely to fund this item? | 2026 Budget – 750K |
| Which business division will be funding this proposal? | CIO |
| Which demand forum or person within your business unit has prioritised this item as a candidate for investment? | Phil Wilshaw |
| When was the priority of this idea approved as a candidate for investment? | Oct 2025 as part of 2026 project and budget planning |
| If known, when is this planned to attend Investment Committee? | Attended - DWP Portfolio |
| List any known dependencies (if applicable) Leave blank if unknown | None |
| Is this an NDA’d project? If so, who is the NDA contact? | No |
| Confidence and cost control |  |
| Date received by Business Engagement and Mobilisation (BEM) team |  |
| Vision has been reviewed with key architects / ESA domain owners? |  |
| Date approved for platform assessment by BEM |  |

# Who is impacted and what is broken today?

| Who is the primary customer (or colleague) this change is for? Be as specific as possible (segment, situation, or context). | Active Directory is an underpinning service for the VMO2 technology estate therefore maintaining the estate benefits all of the workforce and the owners of the VMO2 platforms. |
| --- | --- |
| What customer need or problem is this proposal primarily addressing — and how do we know it matters to the customer? | We are ensuring that VMO2 are operating a secure and compliant technology estate as per our customers expectations in terms of protecting their data. In addition, we are ensuring that underpinning services provide the stability and resilience required for us to deliver a reliable service to customers. |
| Which products or services are in scope? | - Active Directory Directory Services - Workforce Identity - Joiners, Movers & Leavers - Non-human identity management - Authentication services |
| Which channels, processes or (if known) systems are in scope? Specify the channels, processes or systems involved today | - Active Directory Directory Services - Active Directory Directory Services – Identity Hygiene incl account classifications, ownership - Active Directory Directory Services – Environment consolidation - Password Management – Non human, Standard & Privileged End User passwords |
| What is happening today? Describe what the primary customer (or colleague) experiences today, without interpreting or proposing change. What is hard, confusing, slow, risky, or frustrating today? | - Active Directory Directory Services are the underpinning services for all users and services accessing the VMO2 environment. - There are 20+ Active Directories in the VM and O2 environments which need to be maintained to a supported version to ensure that they receive and apply the appropriate security controls. - Today there is a lack of consistency with the application of maintenance processes for both the infrastructure and the objects within the directories leading to various risks and ASROs being raised to improve the security and maintenance of the environment. |
| What is the problem or opportunity? Explain why this current experience fails the customer or creates risk, confusion, or unmet expectations (1–3 sentences) | Identity is deemed to be the security perimeter and is one of the key areas where it is important that mature security policies and controls are applied. The current lack of consistency of policy application as well as a lack of processes to maintain ownership for accts is having a negative impact on us being able to apply robust password management, inactivity, and leavers processes. |

# What must change?

| Vision summary (desired outcome). In one line, what will be materially better for the customer (or colleague) if this succeeds? | The Active Directory Directory Services going out of support will be returned to mainstream support and security policies & standards for key controls are applied consistently. |
| --- | --- |
| How does this differ from the current state? | - There are a number of AD environments going out of extended support in Jan 2027 and will cease to receive security patching. - Password policies are not being applied consistently across the estate which have been recorded as risks to our security - Currently we do not have account classification and /or ownership assigned consistently across our AD end user and non human identity populations leading to missing and inconsistent process application. |
| What will success feel like for your primary customer (or colleague)? Describe behaviour, confidence, trust, ease, or outcomes. | Our colleagues in security will be able to know that we are running our Active Directory estate on a supported Active Directory and Windows Server version. Our colleagues in IT Governance & Security will know that we are able to apply the various VMO2 policies and standards to the different types of accts because they are classified correctly and have ownership assigned. Our colleagues in IT Governance & Security will know that we are applying document ted password policies consistently across the estate (except where there is an agreed exception in place) |
| Are there any journeys, workflow, or screen mockups that illustrate or support this requirement? | No |
| What constraints or non-negotiables must the future solution respect? | - The AD environments must as a minimum be running on a version of AD functional or server level that is in extended support throughout 2027 or preferably a version in mainstream support. - All policies and controls applied must comply with the VMO2 Access & Identity Management policies & standards |
| Is there anything explicitly out of scope? | No |
| When do you want this to go live? | 2026 |
| Why must it happen then? e.g. Critical drivers for timing. | - Windows server 2016 goes out of extended support in Jan 2027 - Other process controls being applied are required to address ASROs/Findings identified as part of recent audits or external reviews and without remediation could lead to a security breach. These items have been prioritised in reviews with VMO2 security. |
| Does this have a value case yet? e.g. Have you assessed where and how much the value will be derived from this change? | N/a |
| Leading indicator (predictor of successful execution). Suggest (if you know) what metric will measure successful execution of this change. | - % of Active Directory estate servers that are End of Life - % of Active Directory estate servers running on fully supported versions - % of Active Directory user and non human account objects with an active owner assigned (managed) - % of Active Directory user and non human account objects with an account type applied |
| What is the approximate revenue uplift / cost saving from this? | - Avoidance of penalties from a security breach |
| Key assumptions. Are there any critical assumptions that support your timing or business case? | - The Active Directory estate can be uplifted to a supported version without impacting the services running in the domain - the project needs to commence asap to mitigate any impacts of a ‘last minute’ uplift |

- High level Requirements

High level requirements describe what the change needs to deliver — not how it should be built. Use short, simple statements focused on capabilities, rules, or behaviors the future solution must support.  If your requirement is on behalf of an external party such as giffgaff then your requirement scope will only cover the capabilities in VMO2 that support them.

| Guidance: - Clear high‑level requirements help ensure faster and more accurate sizing - List the essential capabilities or features needed to achieve your desired outcome (e.g., “Customers must be able to…”, “The system must allow…”) - Focus on requirements, not solutions (avoid naming specific technologies or designs) - Include any critical business rules, data needs, reporting requirements, or compliance considerations - For customer impacting proposals you may wish to consider the specific elements of the customer lifecycle that each requirement impacts e.g. find/explore, buy/upgrade, pay/bill, getting started/use, manage, get help, stay/leave. - *MVP = These requirements must be delivered by the project to achieve the minimum viable customer or commercial outcome |  |  |  |
| --- | --- | --- | --- |
| # | Change / Requirement |  | MVP* |
| 1 | Upgrade Active Directory windows servers where the windows server version is out of support or will go out of support in 2027. Upgrade the Active Directory functional level where the functional level is out of support or will go out of support in 2027. |  | MVP |
| 2 | Align password policies across the Active Directory Directory Services estate in line with the VMO2 Access & Identity Management Security Policy and Standard |  | MVP |
| 3 | Deploy a method for sending a reminder to the owners of service accounts to warn them of password expiry x days before the expiry period of x days to ensure passwords are rotated in line with the VMO2 Access & Identity Management Security Policy and Standard |  | MVP |
| 4 | Implement a method of assigning key attributes to account objects in Active Directory Directory Services so that key policies and controls can be applied consistently ie account type, owner, owning team, owning company |  | MVP |
| 5 | Implement reporting and proactive alerting to ensure that when new account objects are created or updated the activities are completed in line with new account classification, ownership rules – where they aren’t an alert is raised for remediation |  | MVP |
| 6 | Implement reporting to track historic account objects that need to be remediated to meet the new requirements implemented as part of req 4. |  |  |
| 7 | Implement admin tiering across the Active Directory estate ensuring best practice security configuration is applied |  | MVP |
| What are your reporting or self-serve analytics (data democ.) requirements? |  | SEE REQ 5 & 6 |  |

6.1 Non-Functional Requirements (NFR)

A non-functional requirement explains the standards the solution must meet — such as speed, reliability, security, or ease of use — so that the experience works well for customers and colleagues, not just functionally.

| Do you know how many customers or transactions there will be? Delete as appropriate | NA |
| --- | --- |
| Response times or availability | NA |
| Are there any security or privacy requirements? If unsure, select ‘unknown’ | VMO2 Access & Identity Management Security Policy and Standard VMO2 patching, end of life and vulnerability policies |
| Any legal or regulatory compliance requirements? | Must comply with VMO2 SOX controls Cyber Essentials requirements Telecom Securities Act |
| Are there any Fraud requirements? | NA |
| Auditability requirements | Full traceability of account ownership and usage |
| Accessibility / vulnerable customer requirements | NA |

6.2 What parts of the business are likely to be impacted?

This section helps us understand which parts of the organisation may be affected if this proposal goes ahead. You do not need technical knowledge — simply indicate where you believe there may be an impact.

If you are unsure, pick “Potential impact”. You are signalling where impact may exist, not committing to scope or design. This will be reviewed and refined during shaping and sizing.

| Operational area | Impact? (Y/N/potential) | How might this area be impacted? |
| --- | --- | --- |
| Customer facing channels |  |  |
| Digital channels (web, app) | N |  |
| Retail stores | N |  |
| Care and Retentions | N |  |
| Commercial & go to market |  |  |
| Product & Proposition management | N |  |
| Marketing & Sales | N |  |
| Shop & Basket (buy/upgrade journeys) | N |  |
| Order fulfilment & service changes |  |  |
| Order & fulfilment | N |  |
| Service activation & configuration | N |  |
| Field operations | N |  |
| Run and assure services |  |  |
| Network services (mobile, fixed, TV) | N |  |
| Faults, outages & service assurance | N |  |
| Service operations & support teams | N |  |
| Money, account and trust |  |  |
| Billing, payments & customer finance | N |  |
| Customer accounts, identity and permissions | N |  |
| Other |  |  |
| Wholesale services & support | N |  |
| CIO | Potential | May require support from the technology teams in implementation and also the remediation of data |
| CTO | Potential | May require support from the technology teams in implementation and also the remediation of data |

# Supporting Information

| Has any solution assessment been done? Include links to existing solution options, blueprints, etc. that may support T Shirt sizing | Part of the DWP ESA Roadmap within the Security, Identity & Consent Domain |
| --- | --- |
| Are there any other supporting documents or references e.g. Links to slides, customer personas etc. | NA |

# For information: Next steps - Pre-submission checks: An early conversation with your Business Engagement and Mobilisation (BEM) Partner is advisable. They may suggest a simpler delivery route. They may also be able to support early shaping of your vision around technical capabilities. - Submission: Once you have a potential sponsor, budget reference and priority from the person or body that prioritises demand in your division, please submit your draft Vision Card to the BEM team [Insert BEM team inbox here] - Vision card review: A Business Engagement and Mobilisation Partner will engage with you to refine and clarify important details in your vision required to obtain the best early impact assessment. The BEM partner may drive conversations with key architects to ensure we obtain the most cost-effective recommendation ahead of sizing. - T-Shirt Sizing: When judged fit for purpose, the Vision card will be submitted for platform assessment. This will lead to an initial T-shirt-sizing, and clear ownership of delivery between TCS and TechM. - Mobilisation: Further mobilisation tasks will depend on funding status, whether the idea is in the baseline plan, and future changes to the delivery quotation process that are TBC with the new delivery suppliers.