This Vision Card outlines the desired business outcome, context, problem and vision for your new project idea. The following questions will guide technical teams in providing ball-park T Shirt sizing for the proposal. If unsure, provide your best first draft — your Business Engagement Mobilisation Partner will help you refine this after submission.

# Desired SMART Business Outcome

Business outcomes should be measurable change in a business metric, within a set timescale, for a clear stakeholder, and aligned to one or more strategic goals for your business unit e.g.

- Reduce sales cycle duration for B2B customers by 20% within 12 months, enabling faster revenue realisation and improved customer experience

- Increase ‘fix broadband fault in one contact’ rates from 55% to 85% by Q4 2027, reducing operational cost-to-serve and increasing customer satisfaction in our network

| Proposed Title | SVOD Parity |
| --- | --- |
| Primary (SMART) Outcome statement | Ensure Munro TV and Broadband are equal to the VM equivalents with respect to streaming services (SVODs) in order to protect forecasted revenues - Deliver Netflix billing integration enabling recurring payments, discounting, bundling options, subscription management and user entitlements for our MUNRO TV, proposition Broadband and new O2 mobile customers on the target ESA platform - Deliver Disney+ billing integration enabling recurring payments, discounting, bundling options, subscription management and user entitlements for our MUNRO TV proposition, Broadband and new O2 mobile customers on the target ESA platform - Deliver Amazon Prime billing integration enabling recurring payments, discounting, bundling options, subscription management and user entitlements for our MUNRO TV proposition, Broadband and new O2 mobile customers on the target ESA platform - Deliver Paramount+ billing integration enabling recurring payments, discounting, bundling options, subscription management and user entitlements for our MUNRO TV, proposition Broadband and new O2 mobile customers on the target ESA platform - Deliver HBO Max billing integration enabling recurring payments, discounting, bundling options, subscription management and user entitlements for our MUNRO TV, proposition Broadband and new O2 mobile customers on the target ESA platform - Migrate existing customers Disney+ and Amazon Prime customers to the target ESA platform |
| The above can be derived by answering the following questions: |  |
| What type of state change/improvement must the project deliver? | Protect forecasted revenues for Munro TV and Broadband |
| In which business metric? | Revenue |
| For which specific stakeholder or business user? (Primary outcome beneficiary) | VMO2 (Munro Programme) |
| By how much? (Quantified amount or percentage is required) | £18m revenue benefit over 3 years £10m EBITDA benefit over 3 years |
| What is the current value for this business metric? |  |
| Within what timeframe? | 3 years |
| What strategic outcome does this support? | Munro TV & Broadband |

# Stakeholders

| Proposer | Simon Hanson |
| --- | --- |
| Sponsor | Killian Faughan |
| Person accountable for the business outcome | Simon Hanson |
| Finance Business Partner(s) | Kiran Channa / Reeta Patel / Jain Kallookkaran |
| Other stakeholders (Optional) Only include if consulted to date. e.g., Legal, Regulatory, Insights, Care, Retail Ops. |  |
| Name | Role |

| Stakeholder | Role |
| --- | --- |
| Simon Hanson | Sr Product Manager Commercial Products |
| Jon Fawcett | Head of Mobile Products |
| Laura Yeardley | Product Manager VAS |
| Nick Wizard | Extras Lead |
| Sylvia Skipper | Extras Product Manager |
| Kiran Channa / Jain Kooran Kallookkaran / Reeta Patel | Finance Business Partners |
| Toby Snook / Anthony Ottviano | Performance Leads |

# Tracking information

| What reference or ID does your business unit use to track this proposal? | SVOD Parity |
| --- | --- |
| What is the unique budget reference for the budget that is likely to fund this item? | PR-2026-064 |
| Which business division will be funding this proposal? | Consumer |
| Which demand forum or person within your business unit has prioritised this item as a candidate for investment? | Killian Faughan |
| When was the priority of this idea approved as a candidate for investment? | 01/11/2025 |
| If known, when is this planned to attend Investment Committee? | Sub Committee 1 May 2026 Investment Committee 12 May 2026 |
| List any known dependencies (if applicable) Leave blank if unknown |  |
| Is this an NDA’d project? If so, who is the NDA contact? | N/A |
| For admin use only |  |
| Date received by Business Engagement and Mobilisation (BEM) team |  |
| Vision has been reviewed with key architects / ESA domain owners? |  |
| Date approved for platform assessment by BEM |  |

# Who is impacted and what is broken today?

| Who is the prime beneficiary of this change? Define the specific customer segments, colleague groups, or business units impacted | - Munro TV Customers - Munro Broadband Customers - O2 Mobile Customers |
| --- | --- |
| Which products or services are in scope? | Munro TV, Munro Broadband (+Netflix, Disney+, Paramount+, HBO Max & Prime Video) |
| Which channels, processes or (if known) systems are in scope? Specify the channels, processes or systems involved today | Netcracker, Amdocs MarketONE, Retail Processes |
| What is happening today? Describe the current experience and known impacts (1–3 sentences) | Munro TV is being built without SVODs (Netflix, Disney+, Paramount+, HBO Max & Prime) currently. This means far fewer customers will buy Munro TV. |
| What is the problem or opportunity? Explain why the current state is undesirable, and what needs to change (1–3 sentences) | Opportunity to is to add Netflix, Paramount+ & HBO Max to 360 via Amdocs MarketONE (ESA) and then reprovision Disney+ and Prime on MarketONE (currently only on 360) so they can be sold to Munro TV, Broadband & new O2 Mobile customers. Reprovisioning Disney+ and Prime will include migrating existing customers to the MarketONE platform. By doing this we achieve parity with the equivalent VM TV & Broadband services. |

# What must change?

| One line vision summary | SVODs must be made available to Munro TV & Broadband customers |
| --- | --- |
| How does this differ from the current state? | These services are not currently being built for Munro TV & Broadband. |
| What will success look like for your primary beneficiary | Customers will be able to buy SVODs (Netflix, Disney+, Paramount+, HBO Max & Prime) via Munro TV |
| Are there any journeys, workflow, or screen mockups that illustrate or support this requirement? | Not at this stage |
| What constraints or non-negotiables must the future solution respect? | Customer Experience |
| Is there anything explicitly out of scope? | N/A |
| When do you want this to go live? | Q1 2027 |
| Why must it happen then? e.g. Critical drivers for timing. | Without SVODs, Munro TV (which underpins the Munro Programme) will not be successful. |
| Does this have a value case yet? e.g. Have you assessed where and how much the value will be derived from this change? | Yes. |
| Leading indicator (predictor of successful execution). Suggest (if you know) what metric will measure successful execution of this change. | Netflix Sales via Munro TV |
| What is the approximate revenue uplift / cost saving from this? | £18m over 3 years |

- High level Requirements

High level requirements describe what the change needs to deliver — not how it should be built. Use short, simple statements focused on capabilities, rules, or behaviors the future solution must support.  If your requirement is on behalf of an external party such as giffgaff then your requirement scope will only cover the capabilities in VMO2 that support them.

| Guidance: - Clear high‑level requirements help ensure faster and more accurate sizing - List the essential capabilities or features needed to achieve your desired outcome (e.g., “Customers must be able to…”, “The system must allow…”) - Focus on requirements, not solutions (avoid naming specific technologies or designs) - Include any critical business rules, data needs, reporting requirements, or compliance considerations - For customer impacting proposals you may wish to consider the specific elements of the customer lifecycle that each requirement impacts e.g. find/explore, buy/upgrade, pay/bill, getting started/use, manage, get help, stay/leave. - *MVP = These requirements must be delivered by the project to achieve the minimum viable customer or commercial outcome |  |  |  |
| --- | --- | --- | --- |
| # | Change / Requirement |  | MVP* |
| 1 | Customers must be able to buy Netflix via Munro TV and/or Munro Broadband |  | Y |
| 2 | Customers must be able to buy Paramount+ via Munro TV and/or Munro Broadband |  | Y |
| 3 | Customers must be able to buy HBO Max via Munro TV and/or Munro Broadband |  | Y |
| 4 | Customers must be able to buy Disney+ via Munro TV and/or Munro Broadband |  | Y |
| 5 | Customers must be able to buy Amazon Prime via Munro TV and/or Munro Broadband |  | Y |
| 6 | The Munro TV service must be equal or superior to the Virgin Media equivalent. |  | Y |
| What are your reporting or self-serve analytics (data democ.) requirements? |  | Sales, Disconnections, Active Customers of each SVOD on Munro TV Other reports TBA | N/A |

5.1 Non-Functional Requirements (NFR)

A non-functional requirement explains the standards the solution must meet — such as speed, reliability, security, or ease of use — so that the experience works well for customers and colleagues, not just functionally.

| Do you know how many customers or transactions there will be? Delete as appropriate | High (~100k monthly) |
| --- | --- |
| Response times or availability | The page must load within 2 seconds for customers |
| Are there any security or privacy requirements? If unsure, select ‘unknown’ | BAU Fraud and Security |
| Any legal or regulatory compliance requirements? | N/A |
| Are there any Fraud requirements? | N/A |
| Auditability requirements | TBC |
| Accessibility / vulnerable customer requirements | N/A |

  - What parts of the business are likely to be impacted?

Have you thought about how your requirement will impact key channels or operational units in VMO2? Say if you believe an operational department will be impacted by implementing this idea.

| Operational area | Impact? | How |
| --- | --- | --- |
| CTO: Will this requirement involve changes to the mobile or fixed network or the services they deliver? e.g. connectivity, coverage, messaging, etc. | Y | Provisoning of SVODs, Migration of Disney+ & Prime to Amdocs MarketONE |
| Will CIO or CTO operational teams need to change the way they support our services? | N |  |
| Digital channels or App | Y |  |
| Commercial and Product teams | Y |  |
| Marketing and Sales | Y |  |
| Shop and Basket | Y |  |
| Retail stores | Y |  |
| Care and Retentions | Y |  |
| Billing, Payments, Customer Finance, Insurance | Y |  |
| Logistics, supply chain and field operations | N |  |
| Other: (State) |  |  |

# Supporting Information

| Has any solution assessment been done? Include links to existing solution options, blueprints, etc. that may support T Shirt sizing | No |
| --- | --- |
| Are there any other supporting documents or references e.g. Links to slides, customer personas etc. | Sub IC Pack |

# For information: Next steps - Pre-submission checks: An early conversation with your Business Engagement and Mobilisation (BEM) Partner is advisable. They may suggest a simpler delivery route. They may also be able to support early shaping of your vision around technical capabilities. - Submission: Once you have a potential sponsor, budget reference and priority from the person or body that prioritises demand in your division, please submit your draft Vision Card to the BEM team [Insert BEM team inbox here] - Vision card review: A Business Engagement and Mobilisation Partner will engage with you to refine and clarify important details in your vision required to obtain the best early impact assessment. The BEM partner may drive conversations with key architects to ensure we obtain the most cost-effective recommendation ahead of sizing. - T-Shirt Sizing: When judged fit for purpose, the Vision card will be submitted for platform assessment. This will lead to an initial T-shirt-sizing, and clear ownership of delivery between TCS and TechM. - Mobilisation: Further mobilisation tasks will depend on funding status, whether the idea is in the baseline plan, and future changes to the delivery quotation process that are TBC with the new delivery suppliers.