This Vision Card outlines the desired business outcome, context, problem and vision for your new project idea. The following questions will guide technical teams in providing ball-park T Shirt sizing for the proposal. If unsure, provide your best first draft — your Business Engagement Mobilisation Partner will help you refine this after submission.

| Initiative Title | Retail POS Transformation |
| --- | --- |

# Business Outcome (and Value)

# 1.1 Desired SMART Business Outcome

Business outcomes should be measurable changes in a business metric, within a set timescale, for a clear stakeholder, and aligned to one or more strategic goals for your business-unit

| Primary (SMART) Business Outcome | Vison, Discovery & Definition (Foundation) - Establish an impact assessment within one month, which must include timescales and costs for TCS to fully deliver Retail POS Transformation by 05/06/28 (Oracle Xstore renewal cutoff date) Delivery (Business Outcomes to be refined following the Discovery/ Definition phases): - Decommission Oracle Xstore, a costly, highly customised, and out of support POS - Alignment of DFE strategy and O2 Business strategy with Retail Architecture (increased use of DFE for all consumer segment sales, O2 Business sales via O2 Business platforms) - Introduce new, scalable, upgradeable, OOTB cloud-based POS solution aligned with ESA and inventory management solution (Gold build) fully integrated with (but not limited to) ePOS / DFE, GCP, 360, Okta, Proposition Pro - Solution fully deployed to all Retail stores (approx. 305) – initial IA received from Fujitsu - Introduce new BI and Reporting aligned with Data Strategy - New PEDs / scanners/ tablets etc to be fully tested, working and compliant - Till hardware refreshed with Windows 11 / 365 - Retail to continue to function during the rollout period / no downtime |
| --- | --- |
| The above can be derived by answering the following questions: |  |
| What type of state change/improvement must the project deliver? | Replacement of existing BAU Oracle XStore POS with Fujitsu GK POS and Glovia Inventory Management across full Retail store estate Introduction of new PEDS and hand held scanners within the Retail Estate, replacing legacy devices that are now out of manufacture / support |
| In which business metric? | Transaction time Supportability (getting Retail operations back under software support) |
| For which specific stakeholder or business user? (Primary outcome beneficiary) | Retail staff |
| By how much? (Quantity or percentage is required) | N/A |
| What is the current value for this business metric? | POS, PEDs, HHTs all now out of manufacture and support |
| Improvement must happen within what timeframe? | Immediate |
| What strategic outcome does this support? | Making my life easier |

# 1.2 Value case

| Does this have a value case yet? e.g. Have you assessed where and how much the value will be derived from this change? | Yes |
| --- | --- |
| What is the approximate revenue uplift / cost saving from this? | £6.1m OFCF over 4 years |
| Leading indicators (predictor of successful execution). Suggest (if you know) what metrics will measure successful execution of this change. | Realignment of Retail architecture to VMO2’s ESA (DFE used in Retail, 02 Business on Proposition Pro) Retail back in support Fully deployed to all stores Xstore decommissioned before 05/06/28 No impact to store trading – dual running of Xstore and Fujitsu during the deployment |
| Key assumptions. Are there any critical business assumptions? | We will not renew Oracle XStore beyond 05/06/28 Rollout done in a phased manner – i.e. not all stores deployed at once Deployment will take place outside of store hours Reusing existing till hardware where possible HHTs and PEDs to be replaced under the programme – specific hardware TBC at this stage Improved store connectivity will be in place at the time of deployment O2 Business will develop and manage the delivery of changes to O2 Business-owned applications under the governance of this project Glovia and GK will remain OOTB Build of GK and Glovia to be performed by Fujitsu Retail data transformation Phase 2 and Phase 3 will be complete prior to build Till hardware to be Windows 11 / 365 and required for build |

# Customer and Experience Outcomes

# 2.1 Customer Problem (Evidence based)

| Who is the primary customer (or colleague) this change is for? Be as specific as possible (segment, situation, or context). | Retail store employees |
| --- | --- |
| What customer need or problem is this proposal addressing? | Retail is currently using an out of support, heavily customised POS, resulting in significant financial and operational risk and expensive and lengthy upgrades. |
| What is happening today? Describe what the primary customer (or colleague) experiences today, without interpreting or proposing change. What is hard, confusing, slow, risky, or frustrating today? | Today, our Retail POS platform is outdated, out of support and requires lengthy and costly changes. Lack of full integration & benefits realisation with DFE – i.e. No Munro BB/Munro TV. Liferay Renewal (ePOS) dependant on Pirean Okta Federation for benefits realisation – can lose total of 50 hours a day of agent time just on additional multiple log-ins. |
| How do we know it matters to the customer? | Minimise system outages Resolve any issues immediately |
| What is the problem or opportunity? Explain why this current experience fails the customer or creates risk, confusion, or unmet expectations (1–3 sentences) | Oracle will (at some point) force an upgrade to a new supported version or withdraw right to use. Significant day revenue trade risk as unsupported and outdated POS. High risk of retail hacking. |

# 2.2 Customer Experience Outcome (Future state)

| Vision summary (desired outcome). In one line, what will be materially better for the customer (or colleague) if this succeeds? | All retail stores will operate a new cloud based POS and inventory management system, fully aligned and integrated with DFE, in support with refreshed PEDs, HHTs on the latest till OS by 05/06/28. Improving capabilities available to Retail and reducing operating costs / TCO. |
| --- | --- |
| How does this differ from the current state? | Retail is currently using an out of support, heavily customised on premise POS, resulting in significant financial and operational risk and expensive and lengthy upgrades. Heavy customisation to fulfil current business requirements and the XStore POS having to sell different segments in different manners (e.g. a PAYM sale through ePOS and XStore vs PAYG all XStore). This has driven significant duplication of capabilities such as a copy of the product catalogue also exists in Oracle XStore. |
| What will success feel like for your primary customer (or colleague)? Describe behaviour, confidence, trust, ease, or outcomes. | Build trust between Retail operations and CIO Fewer system issues, and quicker to resolve Refreshed (in places) hardware on the latest OS Less swivel chairing between apps – should be seamless experience |
| Are there any journeys, workflow, or screen mockups that illustrate or support this requirement? | TBC |

# 2.3 Journey context

| Which channels and processes are in scope? | Retail stores In scope are all sales journeys and some Care journeys (returns, refunds, exchanges) Inventory management – forward and reverse logistics |
| --- | --- |
| Which products or services are in scope? | All retail – sold products |

# Delivery Outcomes

# 3.1 Capability outcomes

What capabilities must exist to deliver the outcome? Describe the key capabilities needed (not features).

- If your proposal is on behalf of an external party such as giffgaff then your requirement scope will only cover the capabilities in VMO2 that support this third party.

- Include any critical business rules, data needs, reporting requirements, or compliance considerations

- *MVP = These requirements must be delivered by the project to achieve the minimum viable customer or commercial outcome

| # | Capability |  | MVP* |
| --- | --- | --- | --- |
| 1 | e.g. Capability for information [on existing safety and security offerings for children, as well as links to guidance provided by 3rd parties] to be surfaced intuitively and seamlessly through the customer’s enquiry, sales and upgrade journeys |  | Y |
| 2 | e.g. Capability for Product managers to create child and age specific products that contain prepackaged child safety features and access controls |  | Y |
| 3 | e.g. Capability to rapidly lead parents to age-appropriate devices and propositions when they are looking to buy or upgrade their children’s devices. |  | Y |
| 4 | e.g. Capability to apply age-appropriate safety controls at service activation by default – as determined by product choices |  | Y |
| 5 | e.g. Capability for parents to manage the child safe controls on their children’s devices via MyO2 and online |  | Y |
| 6 | e.g. Capability for product and content managers to add additional content, educational tips, how to guides etc to make the most of services and resources provided by manufacturers and partners to help customers stay informed and safe online |  | N |
| 7 |  |  |  |
| 8 |  |  |  |
| 9 |  |  |  |
| 10 |  |  |  |
| Reporting or analytics capabilities |  | All POS data ingested into GCP to (at a minimum) enable continuation of business metrics and KPIs |  |

# 3.2 Delivery Success Metrics. How will delivery be measured?

| Type | Metric |
| --- | --- |
| Time to Market | Fully deployed by 05/06/28 |
| Quality target | Fully tested, working and compliant, meeting PCI, all required ISO and security standards. Deployed with minimal defects, accepted by Retail Operations |
| Adoption target | 100% fully rolled out by target date. XStore to be decommissioned by end of 2028 |
| Other (Specify) | TCS as prime delivery partner, coordinated with Fujistu and O2 Business |

# 3.3 Service and Quality Requirements (NFRs)

All contained within the RFP.

# 3.4 Delivery Scope & Impact

| Operational area | Impact? (Y/N/potential) | How might this area be impacted? |
| --- | --- | --- |
| Customer facing channels |  |  |
| Digital channels (web, app) | Y | Extension of ePOS to cover additional capabilities and cover all Consumer Retail sales |
| Retail stores | Y | Business owners, channel of deployment |
| Care and Retentions | N |  |
| Commercial & go to market |  |  |
| Product & Proposition management | Y | Product catalogue extensions to include Retail |
| Marketing & Sales | Y | Sales via new POS |
| Shop & Basket (buy/upgrade journeys) | Y | Basket logic, eligibility, offers, cross-sell, checkout |
| Order fulfilment & service changes |  |  |
| Order & fulfilment | Y | Change of sales process to be consistent across all consumer orders, with all orders being placed into 360 (IA and scope already discussed with Netcracker – can be shared) |
| Service activation & configuration | Y | All consumer orders now via 360 from Retail |
| Supply Chain & Logistics | Y | Proposed reuse of existing supply chain data into Retail inventory management. Output from inventory management into supply chain |
| Field operations | N |  |
| Run and assure services |  |  |
| Network services (mobile, fixed, TV) | N |  |
| Faults, outages & service assurance | N |  |
| Service operations & support teams | Y | Onboarding of POS into TCS for L2. L1 remains with Fujitsu for the moment. |
| Money, account and trust |  |  |
| Billing, payments & customer finance | Y | All Retail payments will be via new PED though through existing payment gateway. Finance reconciliation to continue through Reconnet |
| Customer accounts, identity and permissions | Y | Login, roles, parental controls, account hierarchies |
| Other |  |  |
| Wholesale services & support | N |  |
| B2B Business Impact | Y | O2 Business sales via new POS including alignment of B2B DFE equivalent and POS |

# 3.5 Constraints and Dependencies

All contained within the RFP.

| List any known dependencies (if applicable) Leave blank if unknown | DFE, Data, Windows 11 / 365 rollout, new PEDs, new HHTs, Netcracker 360, integrations, O2 Business build, Okta to Pirean federation (all scope of this programme, but numerous sub workstreams) |
| --- | --- |

# 3.5 Delivery timing

| When do you want this to go live? | 2027 – date TBC |
| --- | --- |
| Why must it happen then? e.g. Critical drivers for timing. | Oracle Xstore contract expires 05/06/28 – full deployment across all Retail stores to have completed by then. Existing business and operational risk due to BAU platform being out of support. |

# Supporting Information

| Has any solution assessment been done? Include links to existing solution options, blueprints, etc. that may support T Shirt sizing | High level reference architecture High level potential customer journeys Engagement with Netcracker for initial scoping support / IA |
| --- | --- |
| Are there any other supporting documents or references e.g. Links to slides, customer personas etc. | RFP Fujitsu presentation |

# Governance and Ownership

| Proposer | Howard Morgetroyd |
| --- | --- |
| Sponsor | Abid Khan |
| Person accountable for the business outcome | Howard Morgetroyd |
| Finance Business Partner(s) | Matthew Rigden / Beth Postlethwaite |
| Other stakeholders (Optional) Only include if consulted to date. e.g., Legal, Regulatory, Insights, Care, Retail Ops. |  |
| Role | Name |
| Enterprise Architect | Cameron West |
| Product Owner | Charl Uys |
| Retail SME | Mike Gadd / Rohit Khanna |
| Retail Support | Mark McGeechan |

# Tracking information

| What reference or ID does your business unit use to track this proposal? | Retail POS Transformation (ESA ID 2402021403) |
| --- | --- |
| What is the unique budget reference for the budget that is likely to fund this item? |  |
| Which business division will be funding this proposal? | CIO |
| Which demand forum or person within your business unit has prioritised this item as a candidate for investment? | DOAB Sub IC IC |
| When was the priority of this idea approved as a candidate for investment? | December 2024 |
| If known, when is this planned to attend Investment Committee? | May 25 |
| Is this an NDA’d project? If so, who is the NDA contact? | No |
| For admin use only |  |
| Date received by Business Engagement and Mobilisation (BEM) team | 21/10/25 |
| Vision has been reviewed with key architects / ESA domain owners? | Y/N |
| Date approved for platform assessment by BEM | DD/MM/YY |

# For information: Next steps - Pre-submission checks: An early conversation with your Business Engagement and Mobilisation (BEM) Partner is advisable. They may suggest a simpler delivery route. They may also be able to support early shaping of your vision around technical capabilities. - Submission: Once you have a potential sponsor, budget reference and priority from the person or body that prioritises demand in your division, please submit your draft Vision Card to the BEM team [BEM team inbox to be inserted here] - Vision card review: A Business Engagement and Mobilisation Partner will engage with you to refine and clarify important details in your vision required to obtain the best early impact assessment. The BEM partner may also drive conversations with key architects to ensure we obtain the most cost-effective recommendation ahead of sizing. - T-Shirt Sizing: When judged fit for purpose, the Vision card will be submitted for platform assessment. This will lead to an initial T-shirt-sizing, and clear ownership of delivery between TCS and TechM. - Mobilisation: Further mobilisation tasks will depend on funding status, whether the idea is in the baseline plan, and future changes to the delivery quotation process that are TBC with the new delivery suppliers.