This Vision Card outlines the desired business, customer and delivery outcome for your new project idea. The following questions will guide technical teams in providing ball-park T Shirt sizing for the proposal. If unsure, provide your best first draft — your Business Engagement Mobilisation Partner will help you refine this after submission.

| Initiative Title | Wi-Fi 2 – 2 Box CPE Development |
| --- | --- |

# Business Outcome (and Value)

# 1.1 Desired SMART Business Outcome

Business outcomes should be measurable changes in a business metric, within a set timescale, for a clear stakeholder, and aligned to one or more strategic goals for your business-unit

| Primary (SMART) Business Outcome | - Launch a 2 Box CPE (Customer Premise Equipment) for Munro customers across nexfibre & Pearl - Proof of concept by November 2026 - Full TFT by March 2027 - Target Commercial Launch JUNE 2027 |
| --- | --- |
| The above can be derived by answering the following questions: |  |
| What type of state change/improvement must the project deliver? | Provide functionality and new hardware to interface with Nexfibre ONU (Optical Network Unit) and Pearl ONU |
| In which business metric? | Commercial, Ops, CTO, CIO |
| For which specific stakeholder or business user? (Primary outcome beneficiary) | Product - Connectivity |
| By how much? (Quantity or percentage is required) | 500k gross adds over 3 years |
| What is the current value for this business metric? | £360m |
| Improvement must happen by when? | - Proof of concept by November 2026 - Full TFT (Technical Field Trial) by March 2026 - Target Commercial Launch JUNE 2027 |
| What strategic outcome does this support? | Enables rollout of “Wholesale” Connectivity model |

# 1.2 Value case

| What is your value case built on so far? Click any that apply | ☒ Revenue uplift ☐ Cost saving ☐ Risk reduction ☐ Customer experience ☒ Other (specify): Wholesale strategic |  |
| --- | --- | --- |
| What is the approximate financial value of this? | £360m | Over 3 years |
| What are your top 1-3 assumptions for this to be true? | Infosys to deliver as per agreed cadence Pearl network readiness CIO interface into Pearl Supply chain readiness Nexfibre approval |  |
| What lead indicator(s) will predict success in delivering this value? | - Gross adds - Network penetration |  |

# Customer and Experience Outcomes

# 2.1 Customer Problem (Evidence based)

| Who is the primary customer (or colleague) this change is for? Be as specific as possible (segment, situation, or context). | MUNRO customers |
| --- | --- |
| What customer need or problem is this proposal addressing? | Enabling connectivity onto pearl Cost reduction on nexfibre network |
| What is happening today? Describe what the primary customer (or colleague) experiences today, without interpreting or proposing change. What is hard, confusing, slow, risky, or frustrating today? | Nothing – VMO2 cannot offer this service currently. |
| How do we know it matters to the customer? | Shareholder perogative |
| What is the problem or opportunity? Explain why this current experience fails the customer or creates risk, confusion, or unmet expectations (1–3 sentences) | VMO2 cannot currently provide a service of circa 9m offnet premises (ie outside of the VMO2 core network) |

# 2.2 Customer Experience Outcome (Future state)

| Vision summary (desired outcome). In one line, what will be materially better for the customer (or colleague) if this succeeds? |  |
| --- | --- |
| How does this differ from the current state? | e.g. We stock age-appropriate devices and child safe products Parents have clear information on the child-friendly services we provide. They are not confused and face no barriers to buying and managing the service Age-appropriate access control defaults surface early during the sales/upgrade journey and are applied at point of sale Parents know that appropriate access controls will be placed on chosen devices from the outset. Parent account holders can manage these at any time |
| What will success feel like for your primary customer (or colleague)? Describe behaviour, confidence, trust, ease, or outcomes. | Ability to offer VMO2 products to offnet premises |
| Are there any journeys, workflow, or screen mockups that illustrate or support this requirement? | Yes – Shared with TechM (Prime for Pearl Delivery) |

# 2.3 Journey context

| Which channels and processes are in scope? | All channels |
| --- | --- |
| Which products or services are in scope? | All Broadband |

# Delivery Outcomes

# 3.1 Capability outcomes

What capabilities must exist to deliver the outcome? Describe the key capabilities needed (not features).

- If your proposal is on behalf of an external party such as giffgaff then your requirement scope will only cover the capabilities in VMO2 that support this third party.

- Include any critical business rules, data needs, reporting requirements, or compliance considerations

- *MVP = These requirements must be delivered by the project to achieve the minimum viable customer or commercial outcome

| # | Capability |  | MVP* |
| --- | --- | --- | --- |
| 1 | The new 2 BOX CPE needs to be ethernet enabled and work acrosss nexfibre & Pearl footprints |  | Y |
| 2 | The new Wi-Fi 7 Hub will be exclusive for Munro customers |  | Y |
| 3 | The solution must ensure that the new Hub will be identified by device classification at the point of procurement through to downstream systems. (i.e. a new SKU is required). |  | Y |
| 4 | The solution must be able to install, provision and in-life support the new 2 Box WiFi 7 Hubs for Munro in the defined premises (i.e not HFC or Fibre Up) |  | Y |
| 5 | The solution must be able to provide Broadband and TV Stream services alongside of all the available propositions (WiFi Guarantee & Pod offering, Multiroom) on the agreed networks under the Munro brand. |  | Y |
| 6 | The MyO2 app must recognise and support the new 2 Box WiFi 7 Hub. Identify fault management, track orders. |  | Y |
| 7 | The new 2 Box WiFi 7 Hubs must be able to be fulfilled via Field Technicians for Munro & agreed processes (tba) for Pearl |  | Y |
| 8 | The new 2 Box WiFi 7 Hubs should be able to be fulfilled via Quick Start, if deemed as required for Pearl day 1 |  | Y |
| 9 | The solution must be able to fulfil and provision the 2 Box WiFi 7 Hubs as individual units in a Sales order (New Acquisition & M&T). |  | Y |
| 10 | The solution should be able to fulfil and provision the 2 Box WiFi 7 Hubs as individual units in a Sales order (Xsell & Upsell). |  | Y |
| 11 | Product collateral (digital & hard copy) needs to be developed to support the new 2 Box WiFi 7 Hub. |  | Y |
| Reporting or analytics capabilities |  | To be agreed with Pearl |  |

# 3.2 Delivery Success Metrics. How will delivery be measured?

| Type | Metric |
| --- | --- |
| Time to Market | Proof Of Concept: Nov 26 Customer trials: Mar 27 Commercial launch: June 27 |
| Quality target | n/a |
| Adoption target | n/a |
| Other (Specify) |  |

# 3.3 Service and Quality Requirements (NFRs)

| What Volumes of customers or transactions must the delivery support? | 500k over 3 years | e.g. Low (<10k monthly) Medium (10–100k monthly) High (>100k monthly) Unknown |
| --- | --- | --- |
| Performance Response times or availability | Aligned to Munro NFRs |  |
| Security or privacy If unsure, select ‘unknown’ | Aligned to Munro NFRs |  |
| Compliance What are the legal or regulatory compliance requirements? | Aligned to Munro NFRs |  |
| Fraud prevention How must we prevent fraud? | Aligned to Munro NFRs |  |
| Auditability What audit or logging is required? | Aligned to Munro NFRs |  |
| Accessibility / vulnerable customer requirements | Aligned to Munro NFRs |  |

# 3.4 Delivery Scope & Impact

| Operational area | Impact? (Y/N/potential) | How might this area be impacted? |
| --- | --- | --- |
| Customer facing channels |  |  |
| Digital channels (web, app) | Y | Customer journeys, content, self‑serve actions, login, service management |
| Retail stores | Y | In‑store sales flows, colleague tools, advice, activation or support |
| Care and Retentions | Y | Contacts, case handling, scripts, troubleshooting, retention actions |
| Commercial & go to market |  |  |
| Product & Proposition management | Y | Range, bundles, eligibility rules, pricing, packaging |
| Marketing & Sales | N | Campaigns, messaging, offers, propositions, channels |
| Shop & Basket (buy/upgrade journeys) | Y | Basket logic, eligibility, offers, cross-sell, checkout |
| Order fulfilment & service changes |  |  |
| Order & fulfilment | Y | Buying, upgrading, moving, cancelling, order tracking |
| Service activation & configuration | Y | Provisioning, activation, defaults, service setup |
| Supply Chain & Logistics | Y | Device/SIM delivery & returns |
| Field operations | Y | Customer installs, repairs, visits, equipment delivery |
| Run and assure services |  |  |
| Network services (mobile, fixed, TV) | Y | Coverage, connectivity, performance, reliability |
| Faults, outages & service assurance | Y | Issue detection, restoration, customer communications |
| Service operations & support teams | Y | Operational processes, monitoring, incident handling |
| Money, account and trust |  |  |
| Billing, payments & customer finance | Y | Charging, bills, payments, finance, refunds, insurance |
| Customer accounts, identity and permissions | Y | Login, roles, parental controls, account hierarchies |
| Other |  |  |
| Wholesale services & support | Y | Systems, services, support or data we provide or exchange with wholesale partners |
| B2B Daisy Impact | N | Systems, services, support or data we provide or exchange with Daisy |

# 3.5 Constraints and Dependencies

| What constraints or non-negotiables must the future solution respect? |  |
| --- | --- |
| Is there anything explicitly out of scope? |  |
| List any known dependencies (if applicable) Leave blank if unknown | - Liberty Global to develop on legacy units on time for POC Q4-’26 (inc profile hunting & upstream shaping – new features) - PSM approval given to Infosys by 31st March 2026 - Require Pearl architecture to be completed |

# 3.5 Delivery timing

| When do you want this to go live? | Commercial Launch – JUNE 2027 |
| --- | --- |
| Why must it happen then? e.g. Critical drivers for timing. | To deliver against 3YP / Shareholder agreements |

# Supporting Information

| Has any solution assessment been done? Include links to existing solution options, blueprints, etc. that may support T Shirt sizing | To be aligned with Tech M (Pearl Prime) |
| --- | --- |
| Are there any other supporting documents or references e.g. Links to slides, customer personas etc. | To be Aligned with Tech M (Pearl Prime) |

# Governance and Ownership

| Proposer | Simon Griffiths/Daniel Pengelly |
| --- | --- |
| Sponsor | Gareth Lister |
| Person accountable for the business outcome | Gareth Lister |
| Finance Business Partner(s) | ?? |
| Other stakeholders (Optional) Only include if consulted to date. e.g., Legal, Regulatory, Insights, Care, Retail Ops. |  |
| Role | Name |

# Tracking information

| What reference or ID does your business unit use to track this proposal? | TOP-857 - Wi-Fi 7 2 Box CPE Development |
| --- | --- |
| What is the unique budget reference for the budget that is likely to fund this item? | TNC5131774 |
| Which business division will be funding this proposal? | Wholesale |
| Which demand forum or person within your business unit has prioritised this item as a candidate for investment? | Consumer Demand Forum |
| When was the priority of this idea approved as a candidate for investment? | EC |
| If known, when is this planned to attend Investment Committee? | JUNE 2026 |
| Is this an NDA’d project? If so, who is the NDA contact? | Yes – Alex Cheshire |
| For admin use only |  |
| Date received by Business Engagement and Mobilisation (BEM) team | 21/10/25 |
| Vision has been reviewed with key architects / ESA domain owners? | Y/N |
| Date approved for platform assessment by BEM | DD/MM/YY |

# For information: Next steps - Pre-submission checks: An early conversation with your Business Engagement and Mobilisation (BEM) Partner is advisable. They may suggest a simpler delivery route. They may also be able to support early shaping of your vision around technical capabilities. - Submission: Once you have a potential sponsor, budget reference and priority from the person or body that prioritises demand in your division, please submit your draft Vision Card to the BEM team [BEM team inbox to be inserted here] - Vision card review: A Business Engagement and Mobilisation Partner will engage with you to refine and clarify important details in your vision required to obtain the best early impact assessment. The BEM partner may also drive conversations with key architects to ensure we obtain the most cost-effective recommendation ahead of sizing. - T-Shirt Sizing: When judged fit for purpose, the Vision card will be submitted for platform assessment. This will lead to an initial T-shirt-sizing, and clear ownership of delivery between TCS and TechM. - Mobilisation: Further mobilisation tasks will depend on funding status, whether the idea is in the baseline plan, and future changes to the delivery quotation process that are TBC with the new delivery suppliers.