This Vision Card outlines the desired business outcome, context, problem and vision for your new project idea. The following questions will guide technical teams in providing ball-park T Shirt sizing for the proposal. If unsure, provide your best first draft — your Business Engagement Mobilisation Partner will help you refine this after submission.

| Initiative Title | O2 Satellite – Unoptimised Devices (2.0) |
| --- | --- |

# Business Outcome (and Value)

# 1.1 Desired SMART Business Outcome

Business outcomes should be measurable changes in a business metric, within a set timescale, for a clear stakeholder, and aligned to one or more strategic goals for your business-unit

| Primary (SMART) Business Outcome | - Ensure customers can only use O2 Satellite with certified devices which are optimised for the satellite network, ensuring a consistent experience for all users and protecting the network. |
| --- | --- |
| The above can be derived by answering the following questions: |  |
| What type of state change/improvement must the project deliver? | Identification of customers using unoptimised devices via terrestrial usage/account/device data, followed by customer comms workflow and automated bolt-on removal where no action is taken. |
| In which business metric? | Volume of O2 Satellite customers using unoptimised devices, and the volume remediated through device change, voluntary bolt-on removal or automated bolt-on removal. |
| For which specific stakeholder or business user? (Primary outcome beneficiary) | This primarily affects O2 Pay Monthly customers with the O2 Satellite bolt-on who are using, or may use, an unoptimised device. |
| By how much? (Quantity or percentage is required) | Currently we have limited means to restrict usage of unoptimised devices. It is likely volumes are low but they could be highly impactful to the network so need to be managed. |
| What is the current value for this business metric? | Service quality and revenue protection, supporting the O2 Satellite business case by helping to protect customer experience and reduce the risk of unoptimised devices impacting the service. |
| Improvement must happen within what timeframe? | Q1 2027. |
| What strategic outcome does this support? | New revenue driver and service quality protection, supporting the O2 Satellite proposition and future growth. |

# 1.2 Value case

| Does this have a value case yet? e.g. Have you assessed where and how much the value will be derived from this change? | Yes |
| --- | --- |
| What is the approximate revenue uplift / cost saving from this? | Revenue and service quality protection. The change helps protect the O2 Satellite business case by reducing the risk of poor customer experience, complaints and network/service-quality impact caused by unoptimised devices. |
| Leading indicators (predictor of successful execution). Suggest (if you know) what metrics will measure successful execution of this change. | Volume of customers identified as using unoptimised devices. Volume of customers notified. Volume of customers moving to an optimised device. Volume of customers voluntarily removing the O2 Satellite bolt-on. Volume of automated bolt-on removals. Accuracy rate of device identification. Number of exceptions, false positives, complaints or appeals following notification or removal. |
| Key assumptions. Are there any critical business assumptions? | Accurate and timely detection of the subscriber’s device is possible using available device data, including IMEI, software version, device model and device usage data. The existing CTO > GCP feed can support the required identification and batch process. Terrestrial usage within the VMO2 network is sufficient to identify impacted customers for this proposal. Data latency and accuracy are acceptable before any automated customer action is taken. Known sources of inaccuracy, including jailbroken devices and new-to-market devices, can be assessed and controlled through exception handling and data-quality checks. |

# Customer and Experience Outcomes

# 2.1 Customer Problem (Evidence based)

| Who is the primary customer (or colleague) this change is for? Be as specific as possible (segment, situation, or context). | O2 Pay Monthly customers who have the O2 Satellite bolt-on and are using, or may use, an unoptimised device. |
| --- | --- |
| What customer need or problem is this proposal addressing? | The proposal addresses the need to identify customers using unoptimised devices for O2 Satellite and manage them through a fair and controlled customer journey. This is required to protect customer experience, reduce the risk of poor service performance, and prevent unoptimised device behaviour from impacting the wider service. |
| What is happening today? Describe what the primary customer (or colleague) experiences today, without interpreting or proposing change. What is hard, confusing, slow, risky, or frustrating today? | Today, a customer could purchase O2 Satellite with an unsupported and unoptimised device. |
| How do we know it matters to the customer? | Customer has purchased a service we do not fully support. |
| What is the problem or opportunity? Explain why this current experience fails the customer or creates risk, confusion, or unmet expectations (1–3 sentences) | The opportunity is to proactively identify customers using unoptimised devices and manage them through clear comms and appropriate actions before their experience, or the wider service, is impacted. This also reduces the risk of customers continuing to pay for a bolt-on that may not be fully supported on their device. |

# 2.2 Customer Experience Outcome (Future state)

| Vision summary (desired outcome). In one line, what will be materially better for the customer (or colleague) if this succeeds? | Customers using unoptimised devices are identified and notified, with a clear route to move to an optimised device or remove the O2 Satellite bolt-on before automated removal is applied. |
| --- | --- |
| How does this differ from the current state? | Currently unsupported devices can also connect to O2 Satellite. |
| What will success feel like for your primary customer (or colleague)? Describe behaviour, confidence, trust, ease, or outcomes. | Customers with unsupported or unoptimised devices will receive clear notification explaining that they need to move to an optimised device or remove the bolt-on. Customers will have a defined period to take action before the bolt-on is automatically removed. The process should feel clear, fair and transparent, with appropriate controls to avoid incorrect removal. |
| Are there any journeys, workflow, or screen mockups that illustrate or support this requirement? | No mockups currently available. Proposed journey is identification, customer notification, customer action window, follow-up check, and automated bolt-on removal if no action is taken. |

# 2.3 Journey context

| Which channels and processes are in scope? | Customer comms through SMS and email. Batch identification process using account, device usage and device model data. Customer notification and follow-up workflow. Automated job to remove the O2 Satellite bolt-on if no customer action is taken. Exception handling and reporting for uncertain or inaccurate device identification. |
| --- | --- |
| Which products or services are in scope? | O2 Satellite bolt-on |

# Delivery Outcomes

# 3.1 Capability outcomes

What capabilities must exist to deliver the outcome? Describe the key capabilities needed (not features).

- If your proposal is on behalf of an external party such as giffgaff then your requirement scope will only cover the capabilities in VMO2 that support this third party.

- Include any critical business rules, data needs, reporting requirements, or compliance considerations

- *MVP = These requirements must be delivered by the project to achieve the minimum viable customer or commercial outcome

| # | Capability |  | MVP* |
| --- | --- | --- | --- |
| 1 | Identification of customers using unoptimised devices |  | Y |
| 2 | Real-time capability to identify whether the customer is using an unoptimised device, using the existing journey |  | Y |
| 3 | Batch identification process using account data, device usage and device model |  | Y |
| 4 | Customer comms to impacted customers advising them to move to an optimised device or remove the bolt-on |  | Y |
| 5 | Follow-up process to identify whether the customer has switched to an optimised device or removed the bolt-on |  | Y |
| 6 | Automated bolt-on removal process if no customer action is taken |  | Y |
| 7 | Data quality, latency and exception handling controls before customer comms or bolt-on removal |  | Y |
| 8 | Audit and reporting of identification, comms, customer action, automated removal and false-positive exceptions |  | Y |
| 9 |  |  |  |
| 10 |  |  |  |
| Reporting or analytics capabilities |  | - Reporting is required to monitor identified unoptimised devices, comms outcomes, customer actions, voluntary bolt-on removals, automated bolt-on removals, false positives and data accuracy. |  |

# 3.2 Delivery Success Metrics. How will delivery be measured?

| Type | Metric |
| --- | --- |
| Time to Market | Target Q1 2027 |
| Quality target | Agreed accuracy threshold for IMEI/software-version/device-model-based identification before automated customer action is enabled. False-positive risk, data latency and data completeness must be understood and controlled before automated bolt-on removal is implemented. |
| Adoption target | N/A — this is a control and remediation process rather than a customer adoption journey. |
| Other (Specify) | Volume of automated removals completed correctly. Volume of exceptions, complaints or appeals following removal. Evidence that data quality controls are operating before automated removal. |

# 3.3 Service and Quality Requirements (NFRs)

| What Volumes of customers or transactions must the delivery support? | 100-1000 per month estimated to be unsupported |  |
| --- | --- | --- |
| Performance Response times or availability | No additional requirements |  |
| Security or privacy If unsure, select ‘unknown’ | Unknown |  |
| Compliance Any legal or regulatory compliance requirements? | Must comply with applicable Ofcom regulations |  |
| Fraud prevention How must we prevent fraud? | Unknown |  |
| Auditability | Unknown |  |
| Accessibility / vulnerable customer requirements | Unknown |  |

# 3.4 Delivery Scope & Impact

| Operational area | Impact? (Y/N/potential) | How might this area be impacted? |
| --- | --- | --- |
| Customer facing channels |  |  |
| Digital channels (web, app) | N | No updates expected |
| Retail stores | Y | Briefings |
| Care and Retentions | Y | Briefings |
| Commercial & go to market |  |  |
| Product & Proposition management | Y | Awareness |
| Marketing & Sales | Y | Awareness |
| Shop & Basket (buy/upgrade journeys) | N |  |
| Order fulfilment & service changes |  |  |
| Order & fulfilment | N |  |
| Service activation & configuration | N |  |
| Supply Chain & Logistics | N |  |
| Field operations | N |  |
| Run and assure services |  |  |
| Network services (mobile, fixed, TV) | N |  |
| Faults, outages & service assurance | N |  |
| Service operations & support teams | Y | Awareness |
| Money, account and trust |  |  |
| Billing, payments & customer finance | N |  |
| Customer accounts, identity and permissions | N |  |
| Other |  |  |
| Wholesale services & support | Y | Awareness |
| B2B Daisy Impact | Y | Awareness |

# 3.5 Constraints and Dependencies

| What constraints or non-negotiables must the future solution respect? | Regulatory compliance |
| --- | --- |
| Is there anything explicitly out of scope? | N/A |
| List any known dependencies (if applicable) Leave blank if unknown |  |

# 3.5 Delivery timing

| When do you want this to go live? | Q1 2027 |
| --- | --- |
| Why must it happen then? e.g. Critical drivers for timing. | Must be in place to protect O2 Satellite network before v.high volumes of customers are using service. |

# Supporting Information

| Has any solution assessment been done? Include links to existing solution options, blueprints, etc. that may support T Shirt sizing | Prior SA reviews |
| --- | --- |
| Are there any other supporting documents or references e.g. Links to slides, customer personas etc. |  |

# Governance and Ownership

| Proposer | Marcus Hamilton |
| --- | --- |
| Sponsor | Killian Faughnan |
| Person accountable for the business outcome | Marcus Hamilton |
| Finance Business Partner(s) | James Vincent |
| Other stakeholders (Optional) Only include if consulted to date. e.g., Legal, Regulatory, Insights, Care, Retail Ops. |  |
| Role | Name |
| HoD Commercial Prog. | Sam Sharp |

# Tracking information

| What reference or ID does your business unit use to track this proposal? |  |
| --- | --- |
| What is the unique budget reference for the budget that is likely to fund this item? |  |
| Which business division will be funding this proposal? | TBC, likely CTO |
| Which demand forum or person within your business unit has prioritised this item as a candidate for investment? | TBC |
| When was the priority of this idea approved as a candidate for investment? |  |
| If known, when is this planned to attend Investment Committee? |  |
| Is this an NDA’d project? If so, who is the NDA contact? | N/A |
| For admin use only |  |
| Date received by Business Engagement and Mobilisation (BEM) team | DD/MM/YY |
| Vision has been reviewed with key architects / ESA domain owners? | Y/N |
| Date approved for platform assessment by BEM | DD/MM/YY |

# For information: Next steps - Pre-submission checks: An early conversation with your Business Engagement and Mobilisation (BEM) Partner is advisable. They may suggest a simpler delivery route. They may also be able to support early shaping of your vision around technical capabilities. - Submission: Once you have a potential sponsor, budget reference and priority from the person or body that prioritises demand in your division, please submit your draft Vision Card to the BEM team [BEM team inbox to be inserted here] - Vision card review: A Business Engagement and Mobilisation Partner will engage with you to refine and clarify important details in your vision required to obtain the best early impact assessment. The BEM partner may also drive conversations with key architects to ensure we obtain the most cost-effective recommendation ahead of sizing. - T-Shirt Sizing: When judged fit for purpose, the Vision card will be submitted for platform assessment. This will lead to an initial T-shirt-sizing, and clear ownership of delivery between TCS and TechM. - Mobilisation: Further mobilisation tasks will depend on funding status, whether the idea is in the baseline plan, and future changes to the delivery quotation process that are TBC with the new delivery suppliers.